## Phase 0: The Local Environment Setup

Goal: Create a clean workspace, define local dependencies, and get the local LLM running.

- Task 0.1: System & Ollama Check

  - Ensure Python 3.10+ is installed.

  - Install Ollama from ollama.com.

  - Open your terminal and run ollama run llama3.2 to download and test the model. (Keep this running in the background).

- Task 0.2: Virtual Environment Setup

  - Open your terminal in the project root.

  - Run python -m venv venv (Windows) or python3 -m venv venv (Mac/Linux).

  - Activate it: venv\Scripts\activate (Windows) or source venv/bin/activate (Mac/Linux).

- Task 0.3: Define Dependencies (requirements.txt)

  - Create requirements.txt in your root folder.

  - Add the updated local stack:

Plaintext

pygame>=2.5.0

langchain-community>=0.2.0

langgraph>=0.0.26

qdrant-client>=1.8.0

  - Run pip install -r requirements.txt in your terminal.

- Task 0.4: Build the Folder Structure

  - Create the core architectural files:

    - engine.py (Pygame graphics and movement logic)

    - database.py (Memory setup and logging)

    - agent.py (Local Llama AI calls)

    - manager.py (LangGraph loop connecting everything)

    - main.py (The entry point to run the app)

  - (Notice: We completely deleted the .env file and API key tasks—you don't need them anymore!)

## Phase 1: The "Dumb" Game Engine (System 1)

Goal: Get a car driving forward on a 3-lane road and spawn random obstacles.

- Task 1.1: Pygame Initialization

  - In engine.py, set up the Pygame window (e.g., 600x800 resolution).

  - Create a scrolling background logic to simulate forward movement.

- Task 1.2: The 3-Lane Grid

  - Define three distinct horizontal X-coordinates (e.g., Lane 1 = 150px, Lane 2 = 300px, Lane 3 = 450px).

- Task 1.3: The Car Object & Movement Logic

  - Draw the car starting in Lane 2 at the bottom of the screen.

  - Write a function execute_action(action) that accepts "MOVE_LEFT", "MOVE_RIGHT", or "STAY".

  - Ensure the car cannot move further left than Lane 1 or right than Lane 3.

- Task 1.4: Obstacle Spawner

  - Write a function to randomly spawn a hazard (e.g., a red square) off-screen at the top, assigning it to Lane 1, 2, or 3.

  - Make the obstacle scroll downward to simulate the car driving toward it.

- Task 1.5: The 60Hz Loop

  - Set up the pygame.time.Clock().tick(60) loop to ensure smooth visual rendering.

## Phase 2: The Radar & Memory (Spatial RAG)

Goal: Allow the game to log obstacles and allow the AI to "look up" what is ahead.

- Task 2.1: The Database Initialization

  - In database.py, initialize an in-memory Qdrant client (or a standard Python list for V1).

- Task 2.2: The "Write" Function (Logging Hazards)

  - Write a function log_hazard(lane, y_position, hazard_type).

  - Update engine.py to trigger this function whenever a new obstacle spawns.

- Task 2.3: The "Read" Function (Radar Lookup)

  - Write a function get_upcoming_hazards(car_current_y).

  - Make this function query the database for any hazards within a specific forward range (e.g., 200-400 pixels ahead).

## Phase 3: The Brain (Local Llama & LangGraph)

Goal: Wire up the local Llama model to receive context and return a strict JSON command.

- Task 3.1: Initialize Local LLM

  - In agent.py, initialize the local model: llm = ChatOllama(model="llama3.2", temperature=0, format="json").

- Task 3.2: Dynamic Prompt Construction

  - Write the prompt template that accepts variables.

  - Draft: "You are an AI driver in Lane {current_lane}. Radar reports: {radar_data}. Goal: Avoid collisions. Respond ONLY with JSON format: {{"action": "MOVE_LEFT" | "MOVE_RIGHT" | "STAY"}}."

- Task 3.3: The LangGraph Orchestrator

  - In manager.py, create a simple state graph.

  - Node 1: Fetch current car lane from engine.py.

  - Node 2: Call get_upcoming_hazards() from database.py.

  - Node 3: Pass all data to agent.py, invoke the Llama model, and parse the JSON response.

## Phase 4: Integration & Tuning

Goal: Wire the asynchronous AI manager to the fast Pygame loop without freezing the screen.

- Task 4.1: The Asynchronous Bridge

  - In main.py, combine the Pygame loop and the LangGraph loop.

  - Critical: Use Python's asyncio or Pygame custom events (pygame.USEREVENT) to trigger the LangGraph AI check every 0.5 seconds so it doesn't block the visual rendering.

- Task 4.2: Execution Handoff

  - Ensure that when manager.py receives the JSON from Llama, it extracts the action string and passes it directly to the execute_action() function inside engine.py.

- Task 4.3: Balance & Calibration

  - Speed: Adjust how fast the road scrolls.

  - Radar: Adjust how far ahead the get_upcoming_hazards() function looks.

  - AI Speed Limit: Test the generation time of your local Llama 3.2 model. If it takes 0.8 seconds to reply, ensure your Pygame loop gives it enough time to answer before sending the next request.

- Task 4.4: Visual Polish

  - Add score tracking (e.g., +10 points for every hazard dodged).

  - Add a "Crash" state that stops the game if the car's bounding box collides with a hazard.